## Slide 1: Agile Development – SNHU Travel Team
Keaton Davies – CS250 – Software Development Lifecycle
23EW5

## Slide 2: Scum Roles
Scrum Master – The Goal of the Scrum Master is to help the team remain accountable for their actions and minimize outside distractions.
Product Owner – the Goal of the Product Owner is to ‘own’ the project when it comes to talking to end users and stakeholders, and translating their wants/needs for the Development and Tester teams.
Development – The Goal of the development team is to accomplish the user stories created by the Product Owner and listen to the feedback provided by the Tester team on what needs corrected in the final product.
Testers – The goal of the Testers is to ensure the product is up to quality specifications, and look for any flaws or outliers in use case that would present problems.
Watts, G., Cohn, M., & Fewell, J. (n.d.). The Scrum Team. Scrum Alliance. Retrieved July 17, 2023, from https://resources.scrumalliance.org/Article/scrum-team

## Slide 3: Phases of Agile Development
Phase 1 – Requirement Analysis: This is looking at what the project will require to reach completion. This is necessary in the process as the earliest planning phase.
Phase 2 – Feasiblity study: This is determining if the previous requirements are even abel to be accomplished in a timely and effective manner. The importance of this step is that without this step a project can be unfeasible for the team to even attempt.
Phase 3 – Architectural design: This is designing what the final project will look like. This is important as it guides the final product and gives direction for the Development team.
Phase 4 – Software Development: This is the step in which the development team works to deliever the design requests and meet user stories. This is one of the Key steps in the process as without it the project won’t be completed at all.
Phase 5 – Testing: This step the Tester team works to iron out any bugs or issues, as well as working with Product Owner to make sure any final changes are addressed.
Phase 6 – Deployment: This is the final step. The Product is released and everything after this point is mainting updates and ensuring the product meets all the continued needs.
Raza, M. (2020, August 11). Agile vs Waterfall SDLCs: What’s The Difference? BCM Blogs: DevOps. Retrieved July 17, 2023, from https://www.bmc.com/blogs/agile-vs-waterfall/#:~:text=Agile%20and%20Waterfall%20are%20both,information%20systems%20within%20project%20scope.

## Slide 4: Agile Vs Waterfall: Differences and take-aways
During this project one of the major focuses was how agile was helping us accomplish this goal.
One thing that came up was the pivot the a focus on health/wellness and detox vacations. If we had been doing Waterfall method this would have been a big deal as we would have had to change our entire process from the very beginning working to redesign the application from the very start instead of working with the team to deliever the changes as we were made aware of them.
According to Raza, M. (2020, August 11). Once an agree upon scope is set in a waterfall project it is the final agreed upon end result and in order to make the changes requested it would have required starting over completely at Phase 1 and working back through the project.
Another issue would be the fact that the phases happen one at a time with waterfall. There is no discussion between the Product Owner and the Development team in between the phases. They happen independantly of each other with zero input.

## Slide 5: Considerations
When it comes to choosing an approach:
What is the final goal? If the project doesn’t require a lot of flexiblity or isn’t going to be changing scope then Waterfall would be the prefered method. If the scope is mutable and there is a lot of expected changes then Agile would be a better approach.
Is the focus on completing the project or is there more emphasis on collaboration and revision? If the focus lays more on just getting the project done as swiftly as possible while maintaining SDLC key points then Waterfall is the way to go. If there is a greater focus on collaboration then Agile methods would work better overall.
Waterfall struggles with a Lack of Communication and Adaptability.
Agile struggles with accumulation of Technical debt, with the focus being on the the implementation of new features it can be difficult for some teams to overcome previous technical bugs and problems that might be left unaddressed.

## Slide 6: Sources Cited
Watts, G., Cohn, M., & Fewell, J. (n.d.). The Scrum Team. Scrum Alliance. Retrieved July 17, 2023, from https://resources.scrumalliance.org/Article/scrum-team
Raza, M. (2020, August 11). Agile vs Waterfall SDLCs: What’s The Difference? BCM Blogs: DevOps. Retrieved July 17, 2023, from https://www.bmc.com/blogs/agile-vs-waterfall/#:~:text=Agile%20and%20Waterfall%20are%20both,information%20systems%20within%20project%20scope.

## Slide 7: This work is licensed under a Creative Commons Attribution-ShareAlike 3.0 Unported License. It makes use of the works of Mateus Machado Luna.